**Estimated Timeline for Alehsa Mart Project**

**Mohammad Wasim: Estimated Timeline- 15 working days**

1. Wallet
2. Campaign
3. Product variation
4. Alesha Tech Project
5. Monitoring and Team Support

**Rezowana Akter: Estimated Timeline- 15 working days**

1. Admin Login & Registration using breeze
2. Seller Login & Registration
3. Some modules for **Seller and Admin Panel**

**Khadiza Akter: Estimated Timeline- 15 working days**

1. Some modules for **Seller and Admin Panel**
2. **Admin Panel:** Role,Permission

**Shakil Ahmed: Estimated Timeline- 20 working days**

1. **Frontend:** ReactJs and Laravel implementation

**Jarin Jahan Jeny: Estimated Timeline- 20 working days**

1. **Frontend:** ReactJs and Laravel implementation

**Md. Miraz Uddin: Estimated Timeline- 20 working days**

1. **Frontend:** ReactJs and Laravel implementation
2. Assist other members as per requirement

**Farhan Tanvir: Estimated Timeline- 20 working days**

1. **Frontend:** API implementation for frontend

**Saiful Islam: Estimated Timeline- 20 working days**

1. Notification
2. Customer Panel
3. Assist other members as per requirement

**Estimated deadline:** 10th April, 2021

**Required days for Project Testing:** 10 working days

**Final Project completion deadline:** 21st April, 2021